PHASE 4 – PROJECT PLANNING

PRODUCT BACKLOG + SPRINT SCHEDULE + ESTIMATION

AI FitTrack API

# Project Details

| Project Name | AI FitTrack API |
| --- | --- |
| Project Type | Backend Development With Node.js |
| Team Leader | Gwyneth Krizane Wingell – 24bsccs45@cttewc.edu.in |
| Team Members | Abitha P – 24bsccs09@cttewc.edu.in Kamali S – 24bsccs07@cttewc.edu.in Afrin Asima R – 24bsccs10@cttewc.edu.in |

# 1. Product Backlog and Sprint Schedule

The product backlog for AI FitTrack is organized into development sprints covering project setup, authentication, workout management, AI integration, testing, documentation and submission.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | US01 | Set up the Node.js and Express.js backend project. | 2 | High | AI FitTrack Team | 25/9/26 | 25/9/26 |
| Sprint 1 | Project Setup | US02 | Configure npm packages, environment variables and development structure. | 2 | High | AI FitTrack Team | 25/9/26 | 25/9/26 |
| Sprint 1 | Database Integration | US03 | Connect the application with the MongoDB database and configure database access. | 3 | High | AI FitTrack Team | 25/9/26 | 25/9/26 |
| Sprint 2 | Authentication | US04 | Implement user registration functionality. | 3 | High | AI FitTrack Team | 26/9/26 | 26/9/26 |
| Sprint 2 | Authentication | US05 | Implement user login functionality. | 3 | High | AI FitTrack Team | 26/9/26 | 26/9/26 |
| Sprint 2 | Authentication | US06 | Implement JWT-based authentication for protected API access. | 5 | High | AI FitTrack Team | 26/9/26 | 26/9/26 |
| Sprint 3 | Workout Management | US07 | Implement workout creation, retrieval, updating and deletion through the REST API. | 5 | High | AI FitTrack Team | 27/9/26 | 27/9/26 |
| Sprint 3 | AI Integration | US08 | Integrate the Gemini AI API for personalized workout recommendations and fitness insights. | 8 | High | AI FitTrack Team | 27/9/26 | 27/9/26 |
| Sprint 3 | API Testing | US09 | Test authentication, workout and AI endpoints using an API testing client. | 3 | High | AI FitTrack Team | 27/9/26 | 27/9/26 |
| Sprint 4 | Documentation & Submission | US10 | Prepare README and supporting technical project documentation. | 2 | Medium | AI FitTrack Team | 28/9/26 | 28/9/26 |
| Sprint 4 | Documentation & Submission | US11 | Upload the project source code and supporting files to GitHub. | 2 | High | AI FitTrack Team | 28/9/26 | 28/9/26 |
| Sprint 4 | Documentation & Submission | US12 | Prepare and submit the project demonstration video and phase-wise documentation. | 2 | High | AI FitTrack Team | 28/9/26 | 28/9/26 |

# 2. Sprint Summary

| Sprint | Main Activities |
| --- | --- |
| Sprint 1 | Project setup, npm configuration, environment configuration and MongoDB connection. |
| Sprint 2 | User registration, login and JWT-based authentication. |
| Sprint 3 | Workout CRUD, workout search, Gemini AI integration and API testing. |
| Sprint 4 | Documentation, GitHub upload, phase-wise documentation and demo preparation. |

# 3. Estimation Summary

| Estimation Item | Details |
| --- | --- |
| Total Number of User Stories | 12 |
| Total Story Points | 40 |
| Number of Sprints | 4 |
| Sprint Duration | Each sprint is planned around the project development and submission schedule. |
| Planned Completion Date | 28/9/2026 |

# 4. Project Planning Notes

The AI FitTrack project is planned in stages beginning with backend and database setup, followed by secure authentication, workout management and AI integration. API testing is included to validate the major endpoints. The final sprint focuses on documentation, GitHub submission, phase-wise project records and the demonstration video.

The planning is organized around the project's actual backend scope: Node.js, Express.js, MongoDB, JWT authentication, workout management and Gemini AI integration.

# 5. Expected Sprint Deliverables

Sprint 1: Working Node.js/Express.js project structure with configured packages and database connectivity.

Sprint 2: Functional registration, login and JWT-protected API access.

Sprint 3: Functional workout management, AI recommendation/insight endpoints and API test results.

Sprint 4: Completed README, technical documentation, GitHub repository, phase-wise documents and demo video.